Project Summary

Client: Elevate Learning

Primary objective: Prepare the platform for the upcoming professional development program launch while creating a clear path toward a more scalable, reliable, secure, and cost-conscious architecture.

Key constraints:

- Limited first-phase budget

- Three-month implementation timeline

- Minimal disruption to existing learners

- Not every architecture component can be introduced at once

Phase 1: Prepare for the Upcoming Launch

Target timing: Within the next three months

Primary goal:

- Improve service availability during high traffic

- Create a secure and reliable database for learner information with proper backup

- Real-time monitoring and alerting

- Proper separation and storage of learning resources including multimedia

- Proper distributed system

Recommended Components or Changes

1. Auto-Scaling

2. Managed database with automated Backups

3. Separation of media storage

4. Monitoring and Alerting

5. Traffic Distribution System

Client Needs or Risks Addressed

- Auto-Scaling: This feature maintains the system’s availability during high traffic spikes during events such as assessments, exams, etc. which will allow learners to learn at their pace without worrying about sudden server downtime.

- Managed database with automated backups: It will allow user data to be safe and separate along with backups which can be used in case of failures as well as maintain ACID properties for each learner’s data.

- Separation of media storage: This feature lets the learners access content most easily and allows progress/limits for each content (textual or video) to be tracked separately.

- Monitoring and Alerting: This reduces the time the learners might face difficulty to use service.

- Traffic Distribution System: This feature will be the key for handling growing number of features as well as users as preventing single point failures and maintaining a distributed service rather than a single server service.

Why These Recommendations Belong in Phase 1

- Auto-Scaling: Instead of adding compute capacity manually, setting up auto-scaling will be the key that will boost the system’s performance.

- . Managed database with automated Backups: The current setup does not have a secure, backed-up database; this is one of the most important features that will boost the platform as it guarantees system reliability and availability.

- Separation of media storage: Storing the textual learning resources and the video content allows the server to properly separate these two features and by maintaining this feature from the first Phase will allow the developers to make changes separately as per scenario instead of making unnecessary changes.

- Monitoring and Alerting: Since the older/current version is not feasible for real time monitoring and alerting, setting this up early would allow the developers to get error/server failure notifications faster and solve the problem with real time view of the server from the beginning rather than getting error messages after longer time.

- Traffic Distribution System: The provision of proper traffic distribution directly influences the management of the system and its availability and as new features get added the resource distribution can also be managed from the start instead of creating the distribution system in the coming Phases as the future distributions can be largely difficult.

Dependencies and Implementation Risks

- Auto-scaling depends on the application being stateless; if session data is stored locally on each server, then that needs to be addressed first else auto-scaling will not work.

- Migrating to a managed database involves cutover risk such as schema compatibility, connection-string changes, and a proper data migration window in which consistency must be preserved.

- Proper media storage separation will also result in changes in codes that currently point to file paths before cutovers.

- The technical risk for monitoring and alerting is low, but it is only effective if someone is assigned to respond to alerts.

- The traffic distribution system depends on auto-scaling and the database migration being complete first, since it needs multiple healthy backend instances to distribute access

Approach to Minimizing Disruption

- Sequencing the completion of work so that the migration of database happens first, during low-traffic maintenance window, with a proper tested rollback plan.

- Instead of shifting everything at the same time, run the new infrastructure (load balancer, auto-scaling) in parallel with the existing setup and shift traffic over gradually.

- Verify the storage migration of media first (keep it non-destructive; copy the files to new storage and update reference) before deleting the original path in production.

- To catch any error during transition/cutovers setup monitoring first.

Phase 1 Success Measures

- No unplanned downtime during professional deployment program launch, including high traffic during assessment or exams.

- At least one successful restoration test completion for automated backups before launching.

- Time to detect an incidence drops from manual reporting to automated alerting.

- Successful traffic distribution via load balancer across two or more instances with no single point of failure.

Phase 2: Strengthen the Platform

Target timing: After the launch and once Phase 1 is stable

Primary goal: Build on the first-phase foundation by improving content delivery, security, operational processes, and platform resilience.

Recommended Components or Changes

1. Content delivery Network (CDN)

2. Security hardening

3. CI/CD pipeline and staging environment

4. Caching layering for frequent accessed data

Client Needs or Risks Addressed

- CDN: It reduces latency and origin server load as the usage grows.

- Security hardening: This feature closes gaps around data protection and access control which carry risk as the learner base volume grows.

- CI/CD pipeline and staging environment: A proper staging and CI/CD environment reduces the risk of code mismatch as well as untested deployments that have historically caused disruption.

- Caching layering for frequent accessed data: Cache layer allows repeated request for same data to be accessed faster and reduce database load, keeping performance stable as usage increases.

Why These Recommendations Belong in Phase 2

- These changes directly improve the efficiency, security and operational security of the system even though the platform can function fine without them for the three-month launch window. Sequencing them after Phase 1 is also a strategical move as each of these builds directly on Phase 1 infrastructure.

Dependencies and Implementation Risks

- Relies on Phase 1’s media storage separation and managed database that is stable in production.

- CI/CD introduces process risk id the team is not already used to automated deploys which results in need of training/adoption period.

- Security hardening may suffer legacy code or dependencies that require deeper remediation than initial scope.

Approach to Minimizing Disruption

- Introduction of CDN with gradual DNS/traffic cutover catch caching issues early.

- Roll out CI/CD against the staging environment first before promoting production deployments once the team is confident in the pipeline.

- To easily isolate issues, apply security hardening in stages rather than as one large change.

Phase 2 Success Measures

- Measurable reduction in content load times with introduction of CDN rollouts.

- Clean results from first round of dependency scanning, with issues tracked to resolution.

- Deployments move from manual to pipeline-driven with a proper documented rollback process.

- Reduced average database query load time during peak hours after caching is introduced.

Phase 3: Support Future Growth

Target timing: Longer term

Primary goal: Prepare Elevate Learning for geographic expansion, continued learner growth, and future platform development.

Recommended Components or Changes

- Multi-regional deployment

- Database read replication/ sharding strategy

- Cost Optimization review

- Formal disaster recovery and multi-region failover plan

Client Needs or Risks Addressed

- Multi-regional deployment addressed latency as well as availability of the system for the learners outside the platform’s original region as the platform expands geographically

- Database read replication or sharding addresses capacity limit that will emerge as a single instance will no longer be capable of handling large learner volume

- Cost optimization review addresses the risk of unnecessary spending once the real usage pattern is established

- Formal disaster recovery and multi-region failover plan address the business continuity risk beyond single region recovery.

Why These Recommendations Belong in Phase 3

- These changes cover the border aspect regarding the platform’s development that only make sense once the platform is stable and there is real usage of data.

- Building multi regional capacity or database sharding before any real growth or identification of growth pattern can turn into more risk with increased complexity and bad investment rather than actual progress.

- The actual implementation of these features also depends on the operational maturity of features like monitoring, CI/CD, security, etc. that are proposed in Phase 1 and 2.

Dependencies and Implementation Risks

- These features depend on Phase 1 and 2 being stable in production and on established growth/usage data.

- Multi-regional deployments add their own meaningful architectural complexity and cost; jumping directly into this feature early risks over investment as well as over-building for growth that hasn’t materialized.

- Sharding or read replication depends heavily on careful planning to avoid data inconsistency across regions or shards.

Approach to Minimizing Disruption

- Introducing multi-region capacity with read only replicas in a new region before fully committing active-active failover

- Creating phases in database scaling so that each step can be validated before adding the next layer of complexity

- Timing the cost optimization with a contract renewal or usage pattern milestone rather than disrupting a stable system mid cycle.

Phase 3 Success Measures

- Reduced latency for learners in newly supported regions.

- No performance degradation with database handling growing number of learners

- Infrastructure cost per learner trends steady/same or down despite user growth.

- A tested, well documented failover process with a defined recovery time objective

Retained Current-State Components

The following parts of the current environment that should remain in place temporarily during the transition, rather than replacing them immediately:

| Current Component | Reason for Temporary Retention | Planned Replacement or Review Point |
| --- | --- | --- |
| Single Instance server setup | It still serves production traffic while load balancers are being introduced in parallel as removing it early would remove the safety net during cutover. | Once the load balancers are properly implemented and verified then it will be decomposed/replaced with multi-instances. (in Phase 1) |
| Local file storage for media | Original files are kept as fallback until the new separation is confirmed working in production | Once the new separated storage path is verified post launch (early Phase 2) |
| Manual deployment process | Replacing it requires proper CI/CD pipeline which is recommended in Phase 2; setting it in Phase 1 would result in extension of current deadline | Replace with proper CI/CD pipeline (in Phase 2) |

Key Trade-Offs

Trade-Off 1

Decision: Defer security hardening (beyond basic protection) to Phase 2 rather than doing full security completion in Phase 1.

Benefit: Keeps Phase 1 achievable within the limited budget and deadline of three months.

Cost, risk, or limitation: The platform carries elevated security for a longer window than ideal; this needs to be an explicit, acknowledged trade-off with the client rather than an oversight.

Trade-Off 2

Decision: Prioritize infrastructure reliability over new features in Phase 1.

Benefit: Reduces risk of an outage/system failure during highest visibility moment for the clients when the program is launched.

Cost, risk, or limitation: No new learners facing feature ship during the first three months which may lead to hard shell internally if stakeholders expect visible progress.

Trade-Off 3

Decision: Delay multi-regional deployment and sharding work to Phase 3 instead of building for scaling upfront.

Benefit: This avoids over-engineering and unnecessary cost before actual growth data is obtained.

Cost, risk, or limitation: If growth happens faster than expected, Phase 3 work might be pulled forward resulting in time pressure.

Overall Implementation Risks
[Identify the three most important risks that could affect the phased plan.]

| Risk | Potential Impact | Recommended Mitigation |
| --- | --- | --- |
| 1. Database migration cutover failure or inconsistency | Loss of learner data including their personal information or data corruption, damaging the trust right before launch | Migrate with a tested rollback plan during a low-traffic and a verified backup immediately before cutover. |
| 2. Three-month timeline slips due to technical fallbacks | Phase 1 features are not ready before launch which results in reintroducing availability risk they were meant to solve | Conduct a proper technical audit within week one to surface blockers early and treat auto-scaling readiness as a go/no-go checkpoint. |
| 3. Security gaps left unaddressed until Phase 2 are exploited | Data breach, injection or compliance exposure before hardening work begins. | Include baseline protocols like HTTPs/TSL, basic controls in Phase 1 even though full hardening will be done in Phase 2. |

Final Recommendation Summary
This planned approach concentrates Elevate Learning’s limited first-phase budget and timeline do not allow every architectural change/improvement to be made at once due to which the chang sequence is invested by risk rather than ambition. Phase 1 is scoped tightly to the five changes that directly determine whether the professional development program launch succeeds: auto-scaling and traffic distribution to absorb exam-period load, a managed database to guarantee data durability, separated media storage to support content delivery, and monitoring to catch failures before learners do. Each of these addresses a failure mode that would otherwise be visible to users on day one.

Phase 2 and Phase 3 are not lower-priority afterthoughts they're work that's genuinely better done after launch as they require production environment to guide decisions like CDN placement, database scaling strategy, and regional expansion. Building those components before Phase 1 is proven stable would mean designing for assumption and theoretical approach rather than evidence based, risking the launch itself to gain benefits Elevate Learning doesn't yet have the traffic or budget to fully realize. The result is a plan where Phase 1 delivers a stable, launch-ready platform within budget, and Phases 2 and 3 compounds on that foundation to steadily reduce technical debt, cost, and risk as the platform grows without over-investing in scale it doesn't yet need.

Here's the summary restructured to hit each of those points:

Phase 1 prioritizes the five improvements most directly tied to launch risk: auto-scaling and a traffic distribution system to absorb exam-period load, a managed database with automated backups to protect learner data, separated media storage to support reliable content delivery, and monitoring and alerting to catch failures before learners do. These are the changes that would cause a visible, launch-day failure if skipped.

Improvements such as a CDN, deeper security hardening, CI/CD, caching, and multi-region deployment are deliberately introduced later because they depend on infrastructure Phase 1 establishes and are better informed by real production data — building them before usage patterns are known risks over-engineering and unnecessary spend rather than solving an immediate problem. Together, the Phase 1 changes give the platform the capacity, reliability, and visibility it needs to handle the professional development program launch without disruption to existing learners, which is the plan's central purpose.

The key benefit of this phased approach is that it concentrates Elevate Learning's limited first-phase budget on launch-critical risk, delivering a stable platform within the three-month window instead of spreading effort thin across every possible improvement. The main trade-off is that full security hardening is deferred to Phase 2 rather than addressed all at once — a necessary concession to the budget and timeline, but one that leaves the platform with elevated security exposure for longer than ideal, so baseline protections (HTTPS/TLS, basic access controls) should still be included in Phase 1 as a minimum safeguard.

Here's a client-friendly, spoken version — about 2.5 minutes at a natural pace:

For the first phase, we're focusing on the handful of improvements that most directly protect the upcoming program launch. That means making sure the platform can handle spikes in traffic during things like exams and assessments, making sure learner data is safely stored and backed up, and making sure the team can see problems the moment they happen instead of finding out after learners are already affected. These aren't the flashiest changes, but they're the ones that determine whether launch day goes smoothly.

Other improvements like speeding up content delivery further, tightening security more broadly, or preparing for expansion into new regions — are valuable, but we're intentionally holding them for later. The reason is simple: we'll make better decisions about those investments once we can see how real learners are using the platform, rather than guessing now. Building them too early would mean spending time and budget on assumptions instead of evidence.

Taken together, this first phase gives the platform the reliability and stability it needs to support the launch without disrupting the learners already using it today. It's a foundation, not a finished product — but it's the foundation the launch actually depends on.

The key benefit of approaching it this way is that it lets us make the most of a limited budget and a tight three-month timeline. Instead of spreading resources thin trying to do everything at once, we're concentrating effort on what actually protects the launch, and deferring the rest to when it can be done properly.

That said, there is one trade-off worth being upfront about: we're not doing a full security overhaul in this first phase. We will put baseline protections in place, but the deeper security work is planned for phase two. That's a deliberate decision to stay within budget and timeline, not an oversight, but it's important that this is a known and accepted trade-off rather than a surprise later.

In terms of next steps, we'd want to start by confirming a few technical details that affect how smoothly this work goes, begin the data migration during a low-traffic window with a safety net in place in case anything needs to be rolled back, and get monitoring running before we make any other changes — so we have visibility into the process from day one.